# Nexkor Design Studio — 4-Week Execution Plan

## Week 1 — Brand Foundations & Project Bootstrap

Goal: Ship a running Next.js project with Tailwind + Framer Motion, CI/CD on Vercel, and finalized design tokens.

Day 1 – Project Setup

• Create GitHub repo
• Add branch protections
• Scaffold Next.js + Tailwind + Framer Motion
• Deploy first build
Deliverable: Project running locally and on Vercel.

Day 2 – CI/CD & Code Quality

• Add ESLint, Prettier
• Husky + lint-staged
• GitHub Actions workflow
• Update README
Deliverable: PR checks + preview deployments.

Day 3 – Design Tokens v1

• Set up color palette
• Typography via next/font
• Spacing, radius tokens
• Pages: /design-system/colors, typography
Deliverable: Tokens documented.

Day 4 – Theme & Accessibility

• Dark/light mode
• Reduced motion
• Focus styles
• AA/AAA checks
Deliverable: Theme toggle + accessible colors.

Day 5 – Storybook & Docs Setup

• Install Storybook
• Tailwind integration
• Add token components
• Docs page setup
Deliverable: Storybook builds.

## Week 2 — UI Component Library v1 & Motion System

Goal: Ship reusable components with accessibility + motion presets.

Day 6 – Buttons & Badges

• Button variants, sizes
• Badge/Chip
• Tests + stories
Deliverable: Button system complete.

Day 7 – Forms

• Input, Textarea, Select
• Accessible labels
Deliverable: Form components.

Day 8 – Layout Primitives

• Card
• Container
• Navbar/Footer
Deliverable: Component gallery.

Day 9 – Overlays & Feedback

• Modal/Dialog
• Drawer
• Tooltip
• Toast
Deliverable: Fully accessible overlays.

Day 10 – Motion Presets

• Fade/slide/scale
• Page transitions
Deliverable: Motion demo page.

## Week 3 — Showcase Templates & Documentation

Goal: Build templates, complete docs, optimize performance.

Day 11 – Marketing Landing

• Hero animation
• CTA section
Deliverable: Landing page.

Day 12 – Dashboard

• Sidebar
• Stats
• Table
Deliverable: Dashboard demo.

Day 13 – Auth Template

• Login/MFA mock
• Errors
Deliverable: Auth flow.

Day 14 – Documentation Pages

• Colors, Typography, Components
• Download tokens.json
Deliverable: Full docs.

Day 15 – Performance Pass

• Optimize fonts/images
• Reduce bundle
Deliverable: Lighthouse ≥ 90.

## Week 4 — Polish, QA, Launch

Goal: Accessibility AA, SEO finalized, launch domain.

Day 16 – Accessibility Audit

• Keyboard walk
• ARIA roles
Deliverable: 0 serious issues.

Day 17 – SEO & Metadata

• OG images
• Sitemap
Deliverable: SEO ≥ 95.

Day 18 – Final QA

• Copy review
• Cross-browser test
Deliverable: QA approved.

Day 19 – Domain & Release

• Deploy to production
• Tag v1.0.0
Deliverable: studio.nexkor.org live.

Day 20 – Post-release Tasks

• Roadmap v1.1
• Adoption guide
Deliverable: Internal documentation.